Team: Jason, Keron, and Navid

# Backend Development Plan (Weeks 1–5)

## Week 1 – Project Setup & Database Foundation

Goal: Establish backend architecture and core database schema.

- Finalize FastAPI project structure (routers/services/schemas/models)

- Set up environment + config management

- Connect FastAPI to Supabase

- Define initial database schema in supabase (tables + relationships):

  - Users (profile fields)

  - Venues

  - Artists

  - Events

  - tags/genres

- Establish migrations / schema change workflow

- Seed database with mock event data

- Create baseline API contracts

Deliverable: Running FastAPI server connected to Supabase with initial schema + seeded data + documented endpoints

## Week 2 – Core Event Retrieval APIs (Search + Filters)

Goal: Implement MVP read flows: zip search, listings, filters, and event detail.

- Implement “search by zip code” endpoint (events near zip / within radius or city mapping)

- Implement event listing endpoint with query filters:

  - Date range / timeframe

  - Genre / category

  - Venue type

- Implement event detail endpoint (by event_id)

- Add pagination and sorting (date ascending, trending placeholder)

- Add robust request validation with Pydantic schemas

- Standardize API response formats (errors, success payloads)

- Add basic logging + error handling middleware

Deliverable: Fully functional read-only MVP endpoints powering Home/Search/Event Detail.

## Week 3 – Authentication + Role-Based Accounts

Goal: Secure the API and support different account types (guest/user/venue/artist).

- Integrate Supabase Auth:

  - verify JWT on FastAPI side (dependency/middleware)

  - enforce auth-required endpoints

- Implement user profile endpoints (create/read/update profile)

- Implement venue account endpoints (create/read/update venue profile)

- Implement artist profile endpoints (create/read/update artist profile)

- Implement role handling:

  - guest (public endpoints only)

  - user (favorites/follows)

  - venue (event creation)

  - artist (profile association)

- Add Row Level Security strategy (at minimum: protect writes; optionally protect reads)

- Document auth flows for frontend (token expectations, headers)

Deliverable: Auth-enabled backend with role-based access and profile management.

## Week 4 – Create/Edit/Delete Events + Verification Rules

Goal: Enable venues to manage events safely and correctly.

- Implement venue create event endpoint (POST /events)

- Implement update event + delete event endpoints (PATCH/DELETE)

- Ownership validation (venues can only modify their events)

- Add “verified venue” gating logic (admin/manual flag in DB)

- Add server-side validation for event fields:

  - datetime correctness

  - required fields

  - tag/category constraints

- Add conflict checks (duplicate events, invalid ranges)

- Expand seed data / support for richer event metadata (ticket links, address, coordinates)

Deliverable: Full event CRUD for venues with verification + ownership controls.

## Week 5 – Engagement Features + Deployment Readiness

Goal: Finish core social features + stabilize backend for integration testing.

- Implement favorites:

  - POST/DELETE favorite

  - GET user favorites

- Implement follows:

  - follow artist / follow venue

  - GET followed entities

- Add notification groundwork:

  - store notification preferences

- Add integration tests for major flows (pytest)

- Deploy backend (Render/Fly/railway etc.) + ensure environment secrets correct

- Final API documentation + Postman/Insomnia collection

Deliverable: Backend MVP complete + deployable + test-covered for full integration (Weeks 6–8).